# ExecutiveLink: Building in Antigravity

Suggestions for building the Phase 1 plan with Google Antigravity | 5 October 2026

The plan is solid and build-ready. It is scoped tightly (one CEO, one Prime Assistant), it separates "sent / read / acknowledged" states, and it calls for a transactional outbox and workspace isolation from day one. Those are the parts AI agents most often get wrong, so write them down as rules and tests before the agent starts coding.

# 1. Set up the project before prompting

Antigravity has an Agent Manager that works like a mission-control dashboard. It runs multiple agents in parallel, and a built-in Chromium browser lets agents interact with live UIs. You can also drop into the editor to review and steer.

- Put the plan in the repo. Save the plan as docs/PLAN.md (or convert it) so every agent reads the same source of truth.

- Add an AGENTS.md rules file. Antigravity reads AGENTS.md from IDE version 1.20.5, and each Rules file is capped at 12,000 characters. Keep it short and put the non-negotiables in it:

  - Stack: React + TypeScript + Vite PWA, Node API, PostgreSQL (Supabase).

  - Never trust client-supplied user_id, role or organization_id.

  - Every business table carries organization_id.

  - Write to the DB and the notification_jobs outbox in the same transaction.

  - Never log message bodies or secrets.

  - Don't build Phase 2 screens.

  - Every feature ships with tests, including cross-workspace denial tests.

- Add skills for repeatable work. Skills are agent-triggered: the model detects your intent and equips the right expertise, unlike workflows, which you start with a command. Good candidates are add-api-endpoint (validation, auth check, audit event, test), add-migration (RLS policy plus a test), and notification-outbox.

- Start with a repo audit. Your plan says the Daymark codebase isn't yet verified. Make the audit the first task: ask the agent to produce a report on dependencies, tests, in-memory storage, full-state overwrite sync and security gaps. Don't build until you've read it.

# 2. Work in Plan mode, then build in slices

Use Plan mode for each milestone and approve the plan in the Agent Manager before the agent writes code. Build end-to-end vertical slices rather than "all the database, then all the UI":

- Foundation (Weeks 2–3): schema, migrations, auth, invitations, RLS, and the authorization tests. Don't move on until the cross-workspace tests pass.

- Messages and receipts: send, list, read, acknowledge, with the states kept distinct.

- Calendar: events with timezone and a version field for conflict checks, then respond/reschedule/cancel, then reminders that recalculate when a time changes.

- Approvals and tasks.

- Push and the outbox worker: retries, backoff, idempotency.

- Daily briefing, then hardening.

Once the schema and API contracts are agreed, you can run parallel agents. For example, one agent builds the inbox UI while another builds the calendar API. Don't parallelise the schema and auth work, because everything depends on it.

# 3. Where AI-built apps usually go wrong, and the fix

| Risk | What to do |
| --- | --- |
| Authorization holes | Make the agent write the negative tests first (user A cannot read workspace B). Review these yourself. |
| Silent notification loss | Insist on the transactional outbox. Reject any code that sends push directly from the request handler. |
| Calendar conflicts | Require optimistic concurrency (a version check on every PATCH) and a test for two simultaneous edits. |
| iOS/Android push quirks | Test Web Push on real phones in Week 1, before building the rest. If it fails, you need to know before Week 6. |
| Secrets and keys | Keep them in environment variables, never in the repo. Review the diff before every commit. |
| Agent overreach | Use the "agent-assisted" mode rather than full autopilot, and approve the terminal commands that touch the database or deploy. |

# 4. Use the browser agent for acceptance testing

Your Section 11 checklist is a good script. Ask the browser agent to run the CEO and Assistant flows with two sessions: send an urgent message, acknowledge it, reschedule a meeting, and confirm the old reminder is cancelled. Review the screenshots and recordings it produces. It complements automated tests but doesn't replace the real-device push testing.

# 5. A first prompt to paste in

Read docs/PLAN.md and AGENTS.md. Don't write any feature code yet. Audit the existing Daymark repository: list dependencies and their health, test coverage, any in-memory storage or full-state sync, auth gaps, and what's reusable for ExecutiveLink Phase 1. Then propose a week-by-week build plan that matches Section 10, with the first slice being schema + auth + workspace-isolation tests.

# Two things worth knowing

- Antigravity moves quickly. Version 2.0 launched on May 19, 2026 as a standalone desktop app with a CLI and SDK. Menu names and features may differ a little from what is described here, so check the in-app docs.

- This app will hold a CEO's confidential messages. Even with an agent writing the code, get a human developer or security reviewer to look at authentication, RLS and invitations before the pilot.